## Slide 1: Project :KGbot
Weekly Status Report 24th Mar, 2021
Highlights/Progress in Reporting Period
  Knowledge graph setup
  Answering strategy aligned
  Key modules development of kgbot, including chatbot training, automatic and manual labeling for a new source etc.
Key Upcoming Activities and Events
  PoC result review
  Alignment on the deployment plan
  UAT and preparation for launch
Challenges, Risks, Decision Need & Escalations
Management Summary
  Overall the development is in the planned pace
Issue(s) occurred
Issue(s) escalated
On Target
  Challenge-
  Risk: - the deployment is in high risk due to high cost from on-premise to cloud, which is beyond plan
  Decision Need: - deployment and launch timeline
  Escalation: -
  Dependency –
Overall Status
High Level Timeline / Milestones
Dec-2020 | Jan -2021 | Feb-2021 | Mar-2021 | Apr-2021 | May-2021 | Jun-2021
stakeholder interview
Prototype design
Ontology and knowledge graph generation
PoC development
Product build, UAT and launch if PoC pass
Now